# EPPING

13940

December 5, 2003

# SPECIAL PROVISION

# SECTION 529 -- PRECAST CONCRETE MEMBERS

#### Description

1.1	This work shall consist of manufacturing, storing, transporting and assembling precast concrete substructure elements including footings, stems and pilasters for abutments and wings and precast concrete bridge rail herein referred to as “members” in accordance with the contract plans. The relevant provisions of the AASHTO Standard Specifications for Highway Bridges shall be adhered to unless such provisions are in conflict with this specification.  This specification includes provisions for high performance concrete and alkali-silica reactivity.

1.1.1	This work shall also include the installation of grout and the application of transverse post-tensioning where indicated on the plans.

Materials

2.1	Cement.  Portland cement shall be Type II or III conforming to AASHTO M 85 or M 240, as appropriate.

2.1.1	All cement used in the manufacture of the members in any one structure shall be the same brand, type and color, unless otherwise permitted.

2.2	Aggregate.  Aggregate shall conform to the requirements of 520.2.2.  The coarse aggregate gradation shall be as specified for Concrete Class AA in 520.

2.3	Admixtures.  Admixtures shall conform to the requirements of 520.2.3.

2.4	Blank

2.5	Reinforcing steel.  Reinforcing steel shall conform to the requirements of 544.

2.6	Wire Fabric.  Welded deformed steel wire fabric shall conform to the requirements of AASHTO M 221M/M 221.

2.7	Storage of concrete materials shall conform to the requirements of 520.2.10.

2.8	Concrete

2.8.1  Concrete shall be controlled, mixed, and handled as specified in the pertinent portions of 520 unless otherwise specified herein.

2.8.2   Mix Design.  The Fabricator shall design and submit for approval the proportions and test results for a concrete mix which shall attain the following: Class AAA concrete with a minimum design compressive strength of 5000 psi or as detailed on the plans for test cylinders sampled in accordance with the requirements of AASHTO T 141, molded and cured in accordance with the requirements of AASHTO T 23, and tested in accordance with the requirements of AASHTO T 22.  The minimum average compressive strength of the proposed mix shall be the average compressive strength of at least two cylinders per element cast, tested at the end of the 28 day curing period.    The slump of the concrete shall be between 5 and 7 inches with high range water-reducing admixture.  Air entrainment shall be between 5 and 9 percent.  Testing shall be in accordance with AASHTO T 119 and T 152.

2.8.2.1  Sixty (60) days prior to the start of member fabrication, the  mix design shall be submitted  to the Bureau of Materials and Research for approval.  No concrete shall be placed within the forms until the concrete mix design is approved.

2.8.2.2	The Fabricator shall supply laboratory test reports that contain data on the mineralogy and potential reactivity for all aggregates being used in the concrete mix.  All aggregates shall be tested in accordance with the requirements of AASHTO T 303 to determine alkali-silica reactivity.  The laboratory supplying the test results shall provide evidence that the laboratory is properly equipped and qualified to perform the test methods.  All test results submitted for alkali-silica reactivity shall be from tests conducted within one calendar year from the date the mix design is submitted to the Department.

2.8.2.3	Mix designs using potentially alkali reactive aggregates shall include mitigation for reactivity and shall be submitted to the Department for approval.  Mitigation of potentially reactive aggregates shall consist of one or more of the following methods: use of low alkali cement (less than 0.6 percent Na2O equivalent); use of a mineral admixture; or use of a chemical admixture.  The proposed mitigation method will be accepted for use after the NHDOT Bureau of Materials and Research reviews test results supplied by the Contractor that show the effectiveness of the mitigation.  An effective mitigation technique should reduce the mean expansion to below 0.10% for alkali-silica reactivity when tested in accordance with AASHTO T303.

2.8.2.4  Should a change in sources of material be made, a new mix design shall be established and approved prior to incorporating the new material.  When unsatisfactory results or other conditions make it necessary, the Engineer will require a new mix design.

2.8.3  All concrete used in precast prestressed members shall contain corrosion inhibitor as shown on the Department’s Qualified Products List.	Corrosion inhibitor shall be used at the rate recommended by the manufacturer.

2.8.4   Self-Consolidating Concrete

2.8.4.1   Mix designs for Self Consolidating Concrete shall conform to the requirements in 528.2.8.2.5.  This section can be found in the special provision for Section 528.

2.9	Grout for Shear Keys, Joints and Blockouts.

2.9.1	Grout for shear keys shall be an approved grout as listed under Section 529A of the Qualified Products List. Additional aggregates shall not be added to the material during field mixing.

2.9.2	The average compressive strength of the 3 cubes at 7 days shall be a minimum of 40 MPa (6000 psi).  When tested, 3 neat 50 mm (two inch) cubes shall be molded and cured in accordance with AASHTO T 106 (ASTM C 109).

2.9.3	The grout when thoroughly mixed shall be readily pourable so that it completely fills the shape of the shear key joint.

2.9.4	The Contractor shall submit a premixed name brand to the Engineer for approval.

	2.9.5    Grout products used in joints between substructure elements and blockouts in bridge rail elements shall be an approved grout listed under Section 529A of the Qualified Products List.

2.10	Temporary supports, leveling screws and shims shall be approved prior to use.

Construction Requirements

3.1	General.

3.1.1	Specifications.  Fabrication, transportation and erection of prestressed concrete members shall conform to the requirements of the AASHTO Standard Specifications for Highway Bridges, Division II, Section 8-Concrete Structures and Section 10-Prestressing, and PCI MNL-116, Manual for Quality Control for Plants and Production of Precast and Prestressed Concrete Products, except as modified by this special provision.  In the case of conflicting specifications, the most stringent shall apply.

3.1.2	Approval.  Prior to performing any work under 529, the Contractor must have received approval for all shop drawings and any special contract requirements.  The Contractor shall bear full responsibility and costs for all materials ordered or work performed prior to approval of the shop drawings or written authorization from the Engineer.

3.1.4  Special Contract Requirements.

      - Assembly Plan.

        - One assembly plan shall document all aspects of the bridge system.  The bridge system includes all cast-in-place sub-footing concrete and precast elements including footings, stems, box beams, bridge railing elements and pilasters.  The plan shall include but shall not be limited to:

- shop drawings of all products

- material requirements for all sub-footing and other grout products proposed for use

- method of erection proposed and the amount and character of equipment

- temporary support requirements for substructures including leveling screws and/or shims for footings and lateral load and moment resistance for stems

- member placement sequence

- tolerance requirements for assembly

- grouting plan

3.1.4.1.2  The plan shall be submitted for approval 60 days prior to the start of fabrication and shall be stamped by a professional engineer, licensed in the State of NH.  Multiple PE stamps may be included on the various portions of the plan however ONE engineer shall be clearly identified as The Engineer of Record for the entire assembly plan.  All questions, comments, revisions shall be coordinated with the Engineer of Record.

3.1.4.2  Pre-Placement Meeting.    A pre-placement meeting will be held to review the specification, schedule, assembly plan and discuss any special requirements.  The meeting will be held at least forty-five (45) days prior to the scheduled casting of any member.  The Contract Administrator shall schedule the meeting and invite representatives of the Contractor, Fabricator and the Bureaus of Bridge Design and Materials and Research, along with any other party the Engineer deems appropriate.

3.1.4.3   All precast products used in the bridge system shall be fabricated by the same precast plant.

3.2	Qualification of the Fabricator.

3.2.1	Minimum Requirements.  All plants/shops fabricating material for the Department shall satisfy the following minimum requirements:

3.2.1.1	  Certification.  The precast concrete manufacturing plant shall be certified by the Prestressed Concrete Institute Plant Certification Program.  The Fabricator shall submit proof of certification prior to the start of production.

Certification shall be as follows:

For deck panels, certification shall be category B2 or higher.

For straight strand members, certification shall be category B3 or higher.

For draped strand members, certification shall be in category B4.

3.2.1.2	   Engineering/Drafting.  The Fabricator shall have trained, knowledgeable, and experienced drafting personnel available who can produce and check legible, complete, and accurate shop detail drawings.

3.2.1.3	Specifications.  The Fabricator shall have available in the shop all pertinent specifications governing the work.

3.2.1.4	Technician.  The Fabricator shall provide a technician having at least 5 years continuous experience in the manufacture of prestressed members, who shall supervise the work.

3.2.2	Quality Control.  The Fabricator shall perform quality control functions to insure that the product is fabricated in accordance with contract documents and specifications.

3.3	BLANK.

3.4	Shop Drawings.

3.4.1	The Contractor shall prepare and submit shop details, and all other necessary working drawings for approval in accordance with the requirements of 105.02.  The Contractor shall submit six copies of the shop drawings for approval.

3.4.2	Fabrication shall not begin until written approval of the submitted shop drawings has been received from the Engineer.

3.4.3	Deviation from the approved shop drawings will not be permitted without written order or approval of the Engineer.

3.4.4	Upon approval of the shop drawings, they shall be transferred to permanent, archival quality, 559 by 838 mm (22 inches by 34 inches) double matte mylar and submitted to the Department .

3.4.5	The shop drawings shall be properly titled as to project location and bridge components similar to the Contract Plans title box.  The shop drawings shall include but not necessarily be limited to the following:

a.	Fully and accurately dimensioned views showing the geometry of the sections including all projections, recesses, notches, openings, blockouts, connections, etc.

b.	Details and bending schedules of steel reinforcing showing clearly the size, spacing and location including any special reinforcing required but not shown on the contract plans.  Reinforcing or ties provided under lifting devices shall be shown in detail.

c.	Details and locations of all items to be embedded in the sections such as inserts, lifting devices, leveling screws, temporary supports, etc.

d.	Quantities for each section (concrete volume, reinforcing steel weight and total section weight).

- Description of method of curing, handling, storing, transporting and erecting the sections.

3.5	Shop Inspection.

3.5.1	Inspection.  A Department Representative will inspect the fabrication of the members for quality assurance.  This inspection will include the examination of materials, work procedures, and the final fabricated product.

3.5.1.1	  Fabrication shall only be done in the presence of an authorized inspector representing the Department.  The Department’s authorized quality assurance inspector is herein referred to as the “Inspector”.

3.5.2  Notice.  At least fourteen (14) days prior to the scheduled start of casting on any member or test section, the Fabricator shall contact the Department's Bureau of Materials and Research to provide notice of the scheduled start date.  The Bureau of Materials and Research will assign an Inspector to the scheduled work to provide quality assurance testing.  The Inspector will coordinate directly with the Fabricator to determine the casting schedule.

3.5.2.1  In addition to the requirements of 3.5.2, the Fabricator shall contact the Bureau of Materials and Research at least two (2) days before the actual work begins to allow scheduling of independent assurance testing by the Bureau.

3.5.3	Authority.  The Inspector shall have the authority to reject any material or workmanship that does not meet the requirements of the contract documents.

3.5.3.1	  Inspection at the shop is intended as a means of facilitating the work and avoiding errors.  It does not constitute final approval and will not relieve the Contractor from any responsibility in regard to imperfect material or workmanship and the necessity for replacing same.

3.5.4	Acceptance.  The Inspector shall affix an acceptance stamp to members ready for shipment.  This mark shall be made by paint or ink stamp in a location that will not be visible when the structure is completed.

3.5.4.1	  The Fabricator shall present the Inspector with a copy of the shipping invoice to be stamped for verification of inspection and approval prior to shipment.

3.5.4.2	  The Inspector’s acceptance implies that, in the opinion of the Inspectors the members were fabricated from accepted materials and processes and loaded for shipment in accordance with the contract requirements.  The Inspector's stamp of acceptance for shipment does not imply that the members will not be rejected by the Engineer if subsequently found to be defective.

3.5.5	Cooperation.  The Fabricator shall fully cooperate with the Inspector in the inspection of the work in progress.

3.5.5.1	  The Fabricator shall allow the Inspector unrestricted access to the necessary areas of the shop during work hours.  Work done while the Inspector has been refused access shall be automatically rejected.

3.6	Concrete Acceptance.  Concrete test cylinders shall be required for verification of the required concrete compressive strength.  A set of two cylinders for each element cast will be tested for strength by the Department.  Acceptance of the concrete within each element for strength will be based on successfully achieving a minimum average 28 day compressive strength  of 5000 psi (or strength detailed on the plans).  The average compressive strength of the two cylinders will be used for acceptance.

3.6.1  The concrete test cylinders, prepared from fresh concrete at the time of placing, shall be cured under the same temperature and moisture conditions as the precast concrete substructure elements.

3.6.2  If at any time during the progress of the work the concrete being furnished is, in the opinion of the Engineer, of improper consistency, is below specified strength, or is otherwise unsuitable, the Engineer reserves the right to stop the work until suitable corrective measures are taken by the Contractor.  No additional compensation will be  paid to the Contractor because of work stoppage resulting from deficient concrete.

3.6.3  Concrete shall not be deposited in forms until all work related to the setting of the forms has been completed, all materials required to be embedded in the concrete have been placed, and the Engineer has inspected and approved said forms and materials.  The inside surfaces of forms shall be cleaned of all dirt, mortar, and foreign materials and shall not contain pools of release agent.

3.7	BLANK

3.9	Forms.

3.9.1	Forms shall be subject to the approval of the Engineer.

3.9.2	Forms shall be made and maintained true to the shapes and dimensions shown on the plans.

3.9.3	The surface of forms shall be smooth, and if necessary, joints shall be treated so that a minimum of joint marks are evident in the finished member.

3.9.4	Forms shall be constructed and end bearing plates placed so as to allow for any shortening of the member due to compressive stresses resulting from transfer of stress and from shrinkage.

3.9.5	Side forms shall be of steel and shall be supported without resort to ties or spreaders within the body of the member.  They shall be braced and stiffened so that no deflection or curvature occurs during concrete placement.

3.9.6	Forms shall be cleaned before each use.

3.10	Mixing of Concrete.

3.10.1	Proportioning and batching of concrete shall conform to 520.3.1 or as ordered.

3.11	Placement of Concrete.

    - Concrete shall not be deposited in the forms until the Inspector has approved the placement of the reinforcing and prestressing strands.  Concrete shall be deposited only in the presence of the Inspector and in accordance with 520.3.5 or as ordered.

      - Cold Weather.  When the average daily temperature falls below 2 deg C (35 deg F) for more than 1 day, protective measures shall be taken to prevent damage to the concrete by freezing.  The protective measures shall be included on the shop drawings as required.

3.11.2	All reinforcing and strands shall be free of dirt, rust, oil, grease, and other deleterious substances.

3.11.3	All items encased in the concrete shall be accurately placed in the position shown on the plans and firmly held during the placing and setting of the concrete.  Clearance from the forms shall be maintained by supports, spacers, or hangers in accordance with 544.3.4 and shall be of approved shape and dimension.

3.11.4	The details of all inserts, anchors, and any other items required to be cast into the members (whether detailed on the contract drawings or provided for the Contractor's convenience) shall be shown on the shop drawings.  Members shall not be fired or drilled into for attachment purposes.  All hardware shall be galvanized except as otherwise noted.

3.11.5	The temperature of the concrete shall not exceed 30 °C (90 °F) when placed in the forms.

3.12	Consolidation of Concrete.

3.12.1	Consolidation of concrete shall conform to 520.3.5.4 or as ordered.

3.12.2	The vibrating shall be done with care and in such manner as to avoid displacement of reinforcing, strands, shoes, or other inserts.

3.12.3	The size of the vibrator spud shall be proper for the size of the openings available.

3.12.4	External vibration will be permitted.

3.13	BLANK.

3.14	Curing.

3.14.1	General.  The Contractor shall indicate on the shop drawings, for approval, the method of cure and a complete outline of the proposed procedure.  The Contractor may choose one of the following curing methods.

a.	Saturated Cover

b.	Low Pressure Steam

3.14.1.1	Saturated Cover.  Each unit shall be immediately covered with heavy, water saturated burlap, or other material acceptable to the Inspector.  The burlap shall be kept saturated, and the concrete surface temperature shall not drop below 20 deg C (68 deg F).  These conditions shall be maintained for a minimum of three days.

3.14.1.2	Steam Curing.  Live steam shall be introduced into the enclosure through a series of steam jets which shall be evenly spaced within the enclosure.  The initial set of the concrete shall take place before steam is introduced.  The enclosure shall be at 100% relative humidity to prevent loss of moisture to ensure proper hydration of the cement.  The steam curing cycle shall include a gradual heating and cooling period during which the rate of change in temperature shall not exceed 20 deg C (68 deg F) per hour.  The maximum temperature inside the enclosure shall not exceed  70 deg C(160 deg F).  After the concrete has reached specified release strength, the temperature within the curing enclosure shall be decreased at an average rate not exceeding 20  deg C (68 deg F) per hour until the temperature within the curing enclosure is within 10 deg C (50 deg F) of the ambient temperature of the storage area.

3.14.2  Record of Curing Time and Temperature.  The Fabricator shall provide one (1) automatic temperature recorder for every 30 meters (100 feet) of member.  The recorder shall continuously record curing temperatures while the member is curing.  The sensors shall be carefully placed to ensure that ambient conditions are measured.  Recorder accuracy shall be certified once every 12 months and the certificate displayed with each recorder.  In addition, random temperature checks of each recorder shall be made by the Inspector.

Each chart shall indicate the casting bed, date of casting, time of commencing, graphic plot and the units that are represented by the chart.  The start of artificial heat (if steam cured) and the transfer of prestress shall be indicated on each graphic record.

When curing is complete, the charts shall be properly marked and given to the Quality Assurance Inspector.  Temperatures recorded on the charts shall be considered as verification of whether the units have been cured in accordance with the approved shop drawings.

3.15	BLANK.

3.16	Stripping Forms and Finish of Member.

3.16.1	No forms shall be removed without approval.  Proper care and precautions shall be exercised in removing forms so that no damage results to finished surfaces.

3.16.2	The member shall receive a Class 1, Ordinary Finish in accordance with 520.3.12 (unless detailed otherwise) except patching shall be in accordance with 3.18.

3.16.3	The shear key joints at the sides of butted elements shall be abrasive blast-cleaned prior to shipping.

  - Damage/Cracking.  The PCI New England Region Bridge Member Repair Guidelines, Report Number PCINER-01-BMRG shall be used in conjuction with this specification to help identify damage, determine the potential cause and appropriate repair procedure if warranted.

3.17.1    Cracks less than 0.25 mm (0.01 inches) in width shall be sealed by an approved method.  Cracks in excess of 0.25 mm (0.01 inches) may be cause for rejection.  Cracked members shall be repaired or replaced by the Contractor at the Department's direction at no cost to the Department.

3.17.2	Rejection of precast sections.  The Engineer will inspect the first group of sections cast (not to exceed three sections) upon removal of from the casting bed.  Defects will be identified and the Contractor shall propose to the Engineer in writing the measures to be taken to eliminate those defects in the second group of sections to be cast.  Defects in sections cast in the first group may be cause for rejection.   After the second group is cast, the sections again will be inspected and the Contractor shall again propose preventative measures as may be necessary.  If other defects occur during subsequent casting of sections, the above procedure shall be repeated.  Any defect occurring a second time will be cause for rejection of the section in which it occurs.

3.17.2.1	The following are considered defects that may constitute cause for rejection:

1.	Rock pockets or honeycomb over 3750 square mm (6 square inches) in area and over 25 mm (1-inch) deep.

3.	Any section having more than one honeycomb area per side or surface even though of smaller scope than defined above.

4.	Any discontinuity or crack in the concrete that would permit moisture to reach the reinforcing steel.

5.	Edge or corner breakage exceeding 300 mm (12 inches) in length or over 25 mm (1-inch) in depth and damaged ends, where such damage would prevent making a satisfactory joint.

6.	Extensive fine hair cracks or checks.

7.	Box culvert sections produced by racked or otherwise unsquared forms.

3.17.2.2	The Engineer may approve repairs to occasional, non-recurring, and isolated defects.  The Contractor shall submit procedures and materials for repairs to the Engineer for approval.

3.18	Patching.

3.18.1	Patching of any surface irregularities, especially those resulting from honey-combing, shall be done only after inspection for determination as to whether or not the work is acceptable.

3.18.2	When patching is allowed, it shall be done within 24 hours after stripping, and the patching shall be damp-cured for not less than a 3-day period and kept from freezing for the following 3 days.

3.18.3	Patching of damaged members in lieu of required replacement will not be permitted.

3.19	Dimensional Tolerances.

3.19.1	All tolerances not specified otherwise, shall be in accordance with PCI MNL –135-00 “Tolerance Manual for Precast and Prestressed Concrete Construction” except as modified herein.

3.19.2	Tolerances for all substructure elements shall meet or exceed those listed for Flat Structural Wall Panels except for the following items.

d, variation from specified plan end squareness or skew =  +/- 1/8”

f, sweep = +/- 1/8”

3.19.3	Vertical joints between adjacent wall members shall butt tight to one another.  Gaps between adjacent wall elements will not be allowed.  Grouted shear keys can be introduced as required to provide additional fabrication and assembly tolerances.  All shear keys introduced for fabrication and construction convenience shall be detailed on the shop drawings.

3.20	Handling and Storing.

3.20.1	Members damaged during handling and storage will be repaired or replaced at the Department’s direction at no cost to the Department.

3.20.2	Members shall be lifted at the designated points by approved lifting devices embedded in the concrete and proper hoisting procedures.  The Contractor is responsible for handling stresses in the precast members and shall include all necessary member modifications to resist handling stresses on the shop drawings.

3.20.3	BLANK

3.20.4	Storage areas shall be smooth and well compacted to prevent damage due to differential settlement.  Stacks of members may be supported on the ground by means of continuous blocking located perpendicular to the strands at the ends.  Intermediate blocking between members shall be located directly over the blocking below.

3.20.4.1  Members shall be protected from freezing temperatures (0 deg C, 32 deg F) for 5 days or until attaining design compressive strength detailed on the plans, whichever comes first.

3.20.5	Members may be loaded on a trailer as described above.  Shock-absorbing cushioning material shall be used at all bearing points during transportation of the members.  Tie-down straps shall be located at the lines of blocking only.

3.20.6	The members shall not be subject to damaging torsional or impact stresses.

3.21  Shipping.  A member shall not be transported from the casting yard until the minimum 28 day compressive strength stated in 3.6 has been attained as shown by test cylinders cured in accordance with AASHTO T 23 , and a minimum of 7 days has elapsed from casting of the member.

3.22	Erection of Precast Concrete Members.

3.22.1	Delivery and Field Inspection.  Material, workmanship and condition after shipment will be inspected after delivery to the construction site, with this and any previous inspections constituting only partial acceptance.

3.22.2.1	  All work of handling, assembling and erecting the members shall be subject to the inspection and approval of the Engineer, who shall be furnished with necessary facilities, including scaffolding and supports, to provide access to the structure to allow for inspection of workmanship.

3.22.3	Bearings.  Bearings shall be installed in accordance with 548.

Method of Measurement

  - Precast concrete substructures will be measured as a unit.  Each precast substructure (abutment, two wings and associated footings) will be a separate unit.

  - Precast concrete bridge rail will not be measured, but shall be the linear meter (linear foot) final pay quantities in accordance with 109.11 for material required with the limits shown on the plans.

  - The assembly of all prefabricated units for each complete bridge structure utilizing rapid bridge construction techniques will be measured as a unit.

## Basis of Payment

  - The accepted precast concrete substructures will each be paid for at the contract lump sum price.

  - Precast concrete bridge rail is a final pay quantity item and will be paid for at the contract unit price per linear meter (linear foot) complete in place in accordance with 109.11.

  - The assembly of all prefabricated bridge components for rapid bridge construction will be paid for at the contract lump sum price.

    - All costs for the assembly plan shall be subsidiary.

Pay items and unit:

529.002	Precast Concrete Substructure					Unit

529.010	Rapid Bridge Component Assembly					Unit